PART Β: AGREEMENT – SPECIAL CONDITIONS OF CONTRACT

Supply, Installation and Training for one (1) Inductively Coupled Plasma–Mass Spectrometry (ICP-MS) system.

Tender procedure No.: CyI/EMME-CARE/ICP-MS/2025

This purchase is 100% financially supported by the European Union Horizon2020 – Teaming Project EMME-CARE

Nicosia, 12/2025

Table of Contents

PART Β: AGREEMENT – SPECIAL CONDITIONS OF CONTRACT	2

PREAMBLE	3

1.	STRUCTURE OF THE CONTRACT	3

2.	CONTRACT SCOPE	3

3.	CONTRACT VALUE	4

4.	PROJECT MANAGER	4

5.	DATE OF COMMENCEMENT AND PERIOD OF IMPLEMENTATION	5

6.	CONDITIONS AND PROCEDURE FOR PAYMENT	5

7.	PENALTIES FOR DELAY	6

8.	PERFORMANCE GUARANTEE	6

9.	TAX AND CUSTOMS ARRANGEMENTS	7

10.	SETTLEMENT OF DISPUTES	7

11.	LAW AND LANGUAGE OF THE CONTRACT	7

12.	COMMUNICATION BETWEEN THE PARTIES	7

13.	OTHER ARRANGEMENTS	7

# PART Β: AGREEMENT – SPECIAL CONDITIONS OF CONTRACT

# PREAMBLE

The Cyprus Institute, having its headquarters in 20 Constantinou Kavafi Street Nicosia 2121, Cyprus (hereinafter “Contracting Authority”)

of the one part,

and

<Business Name or Name and Surname of Contractor>, having its registered office in <postal address>, <name of town/city> (hereinafter “Contractor”), legally represented by <name and surname, capacity>

of the other part,

following a tender procedure no. CyI/EMME-CARE/ICP-MS/2025 for the award of the Contract for the Supply, Installation and Training for one (1) Inductively Coupled Plasma–Mass Spectrometry (ICP-MS) system

have agreed as follows.

# STRUCTURE OF THE CONTRACT

1.	It is explicitly agreed that the Contract consists of the following documents, which form integral parts of it:

a.	The present Agreement.

b.	Annex II. TERMS OF REFERENCE – TECHNICAL SPECIFICATIONS

c.	Annex I. GENERAL CONDITIONS OF SUPPLY CONTRACT

d.	The Contractor’s Tender as submitted on <date of submission of tender> and any correspondence relating thereto between the Contracting Authority and the Contractor.

In the case of differences between the above parts, their provisions shall be applied in the above order of priority.

- An integral part of the Contract is also the performance guarantee no. <reference number>, issued by <business name of credit institution> in the amount of <amount in words (amount in figures)>.

# CONTRACT SCOPE

- By the present Contract, the Contractor undertakes to supply to the Contracting Authority and to place, install and provide user training on one (1) Inductively Coupled Plasma–Mass Spectrometry (ICP-MS) system, in accordance with the terms and conditions laid down in the Contract.

The present Contract concerns the supply, installation and training for one (1) Inductively Coupled Plasma–Mass Spectrometry (ICP-MS) system, intended for trace and ultra-trace multi-elemental analysis in environmental and related matrices.

The proposed ICP-MS system shall comply in full with the technical specifications listed in Form 8 (Tenderer’s Technical Response and Compliance Table), which forms an integral part of this Contract. The supply shall include all parts, accessories, consumables, certified reference materials and others required for system installation, start-up and verification of analytical performance.

Installation shall be performed on site by factory-trained personnel, as certified by the manufacturer. A comprehensive training programme (minimum 4–5 trainees) shall be delivered by factory-authorized personnel covering operation and maintenance principles, method development, tuning and data evaluation, QA/QC and troubleshooting. All manuals (operation, Maintenance and Installation) shall be provided in English or Greek, in electronic and/or printed format.

The supplier shall ensure full CE-marking, RoHS and EMC compliance and provide corresponding certificates and EU Declarations of Conformity for all sub-systems (including the auto-sampler, the PC workstation and peripherals).

Preventive maintenance and technical support during the warranty period shall be performed by factory-trained personnel, ensuring reliable performance and minimal downtime. The warranty shall cover parts, labour and travel expenses and its cost is considered included in the total offer price.

The proposed system shall be fully compatible with Liquid Chromatography (LC) and Gas Chromatography (GC) speciation accessories, providing expandability.

# CONTRACT VALUE

- The Contract Value amounts to <amount in words (amount in numbers)> Euro, exclusive of VAT.

- The Contract Value, which the Contractor deems legitimate, reasonable and adequate consideration for the performance of the Contract, is inclusive of all types of costs which the Contractor shall or may require in order to meet its obligations, and of the Contractor’s expenses and profit, including any fees of third parties, without any further charge whatsoever to the Contracting Authority.

# PROJECT MANAGER

- The Project Manager on behalf of the Contracting Authority is Dr. Minas Iakovides, Associate Research Scientist, Climate and Atmosphere Research Center (CARE-C), which shall be responsible for monitoring and handling the Contract within the framework of its provisions.

# DATE OF COMMENCEMENT AND PERIOD OF IMPLEMENTATION

- The present Contract shall enter into effect as of the time of its signature.

- The period of implementation of the Contract Scope shall be 20 (twenty) months from the date of commencement, and the times and locations for delivery of the products, and for carrying out the required placement, installation, user training or maintenance works and acceptance shall be as stated in the Tender and in Annex II.

- Delivery of the products, and of the required placement, installation, user training or maintenance works under the Contract by the Contractor may be varied in time in accordance with the procedures in force, following mutual agreement and on condition that the overall period of implementation of the Contract does not change.

- The present Contract shall cease to be in effect upon final acceptance of all products and of the placement, installation, user training or maintenance works included in the Contract Scope or at an earlier time, if these are delivered by the Contractor and accepted by the Contracting Authority take place at an earlier time or if the need arises to apply the articles on termination of the Contract of Annex I.

# CONDITIONS AND PROCEDURE FOR PAYMENT

- Payment of the Contract Value shall be made in Euro into the bank account notified by the Contractor to the Contracting Authority in accordance with article 22.1 of Annex I.

- Payment shall be made in accordance with the provisions of articles 22 and 23 of Annex I, in the manner described below:

OPTION 1:

- An advance payment equal to Forty per cent (40%) of the Contract Value, after signature of the Contract and against submission by the Contractor of an Advance Payment Guarantee for the same amount, drawn up in accordance with the relevant Template (Form 13) given in the Appendix to the Tender Documents.

The Guarantee shall be issued by financial institutions or other legal persons lawfully operating in Cyprus or in other countries of the European Union (EU) or of the European Economic Area (EEA) or in third countries who have signed and ratified the International Government Procurement Agreement (GPA) or in other countries who have signed and ratified association agreements or bilateral agreements with the EU or with the Republic of Cyprus, and having the right to issue such guarantees in accordance with the legislation of these countries.

- Payment of the balance of the Contract Value equal to Sixty per cent (60%), after delivery, physical installation, deployment, set  up and final checks and acceptance of all supplies and against submission by the Contractor of an Invoice.

Or

OPTION 2:

- Payment of the total amount of the Contract Value equal to one hundred per cent (100%) after delivery, physical installation, deployment, set  up and final checks and acceptance of all the supplies under the Contract and against submission of an Invoice.

# PENALTIES FOR DELAY

- In the event of a delay in the delivery of the Contract products under supply or of a part thereof, for which the Contractor is responsible, a Penalty for Delivery Delay shall be imposed.

- Such penalty shall amount to a per cent rate of 0,2% of the Contract Value of the products whose delivery is delayed, for every day of delay of delivery. For example, if the contract value amounts to €176,000 then the penalty imposed will amount to €352 per day of delay.

- Any penalties imposed by the Contracting Authority in accordance with the above shall be withheld from the next payment to the Contractor or, if such payment is insufficient, shall be collected through forfeiture of an equivalent amount of the Performance Guarantee and/or Advance Payment Guarantee.

- In the event that the delivery times set have been exceeded and the penalties for delay imposed in connection therewith have reached in total 5% of the Contract Value, the Contracting Authority may declare the Contractor in default and terminate the Contract, the specific provisions of Annex I, applying.

# PERFORMANCE GUARANTEE

- The Contractor shall furnish a Performance Guarantee, as specified in article 1. This guarantee must remain in effect one month after the completion of the contract scope and shall be returned to the Contractor after the final acceptance of the Contract Scope, has taken place and the final payment has been made.

- The Performance Guarantee for the Contract shall be returned to the Contractor after the final qualitative and quantitative acceptance of the Contract Scope and after the claims, if any, of both parties have been settled, while it shall be automatically forfeited in favour of the Contracting Authority in the event of failure by the Contractor to fulfil its obligations, as these derive from the Contract.

- The Performance Guarantee must remain in force until the presentation of the guarantee of good operation, if required, and returned to the Contractor.

# TAX AND CUSTOMS ARRANGEMENTS

The Contract shall not be exempted from duties and taxes, including also VAT.

# SETTLEMENT OF DISPUTES

The dispute settlement procedure of article 30 of Annex I. shall apply.

# LAW AND LANGUAGE OF THE CONTRACT

- All matters not covered by the Contract shall be governed by the legislation of the Republic of Cyprus.

- The language of the Contract and of all written communications between the Contractor and the Contracting Authority shall be the English language.

# COMMUNICATION BETWEEN THE PARTIES

Any written communication relating to the present Contract between the Contracting Authority and the Contractor must state the follows:

a.	If addressed by the Contractor to the Contracting Authority, to the postal address 20 Constantinou Kavafi Street Nicosia 2121, Cyprus or to the electronic mail address: m.iakovides@cyi.ac.cy &  office.procurement@cyi.ac.cy.

b.	If addressed by the Contracting Authority to the Contractor, to the postal address <postal address> or to the electronic mail address <electronic mail address> or, if sent by facsimile, to <facsimile number >.

# OTHER ARRANGEMENTS

The following modifications or additions to the General Conditions shall apply:

- ANNEX I, Article 1 –Definitions, Page 7 Regulations is modified as follows:

The Internal Tender and Procurement Regulations of The Cyprus Institute (www.cyi.ac.cy).

Drafted in English, in two originals, where one original is intended for the Contracting Authority and one for the Contractor, and signed on <day>, <XX/XX/20XX>.

For and on behalf of the Contracting Authority:

| Signature: ............................................ Title: ................................................... Name: .................................................. |  |
| --- | --- |

For and on behalf of the Contractor:

| Signature: ............................................ Title: ................................................... Name: .................................................. | Witnesses: 1. Signature: ............................................. Name: .................................................. 2. Signature: ............................................. Name: ................................................. |
| --- | --- |